Issue Type	Summary	Description	Issue Id	Parent	Priority	Story Point / Estimate
Epic	User Management	The user can login, regist system and view all information then edit field allowed.	E1
Epic	Account Management	The users can update information, change password, manage ticket booking, view detail of score adding and use the score.	E2
Epic	Booking Ticket Management	The users can book ticket	E3
Epic	Ticket selling Management	The user can manage selling ticket	E4
Epic	Employee Management	The users can add, edit, delete, change password of employee.	E5
Epic	Cinema room Management	The user can add cinema room	E6
Epic	Movie Management	Admin can view, add, edit movie information	E7
Epic	Promotion Management	The users can manage promotion programs of the movie theater	E8
Story	Login	As a User, I want to login to system, so that I can securely access my role-based dashboard and proceed with my tasks: AC-01: System must show login page with secure input fields (username and password) / AC-02:System must validate against user database: / + If user exists and password is correct → login successful. / + If not → show error: ""Username/ password is invalid. Please try again! AC-03: Show error "Account has been locked!" if the account is locked. AC-04: Redirect users to their role-based dashboard: / + Admin → Admin Dashboard / + Employee → Staff Interface / + Customer (Member) → Member Homepage	T1	E1	High	5
Story	Register	As a Guest, I want to register an account, so that I can log in and use the system as a member: / AC-01: The registration form must contain all required fields (Account, Password, Confirm Password, Full Name, Date of Birth, Sex, Email, Identity Card, Phone Number, Address). AC-02: All fields must be validated before submission (empty fields should show error). / AC-03: Password and Confirm Password fields must match. / AC-04: Upon successful registration, the user is redirected to the login page. / AC-05: Log registration events with metadata (timestamp, account name, status).	T2	E1	High	5
Story	Edit profile	As a User, I want to edit my profile, so that I can keep my information accurate and up to date: / AC-01: System must display editable fields: Account, Full Name, Password, Date of Birth, Sex, Email, Identity Card, Phone Number, Address. AC-02: Fields cannot be submitted if required values are null. / AC-03: Upon valid submission, system must update member info and show message: "Update information successfully" AC-04: Log all edit events with employee and member IDs, timestamp, and status.	T3	E1	Low	5
Story	View list members	As a Admin, I want to view the list of registered members, so that I can manage member information efficiently: AC-01: The employee can view a complete list of all registered members with necessary details. / AC-02: If no members exist, display a message: "Empty list!" / AC-03: Links to related actions (Edit, Ticket Management, Employee Management, etc.) should be displayed next to each member. AC-04: The admin must be able to click on the "Edit" button/link to edit member details.	T4	E1	Low	3
Story	View booked ticket	As a Member, I want to view my booked tickets, so that I can track my movie bookings and check their status: / AC-01: The member can view all their booked tickets along with the necessary details (movie name, booking date, status, etc.). AC-02: If no booked tickets exist, the system should display "No booked tickets found." / AC-03: The member can click on links such as Account Information, History, Booked Ticket, or Canceled Ticket. / AC-04: The system must allow members to cancel tickets by updating the ticket status.	T5	E2	Low	3
Story	View history of score	As a Member, I want to view the history of my score additions and score usage, so that I can track my reward points for movie purchases and redemptions: "AC-01: System must display filter inputs: / + From Date and To Date (Date format: DD/MM/YYYY). / + History of Score Adding / History of Score Using (Radio Buttons)." / AC-02: On selecting a filter and clicking “View Score”, the system must display corresponding score history records. / "AC-03: Each record must show: / + Date Created / + Movie Name / + Added or Used Score (based on selected filter)" / AC-04: If no records are found within the selected date range, system should display: "No score history found for the selected period." "AC-05: System must allow navigation through: / + Account Information / + History / + Booked Ticket / + Canceled Ticket"	T6	E2	Low	3

Story	Search movie	As a Member, I want to search for a specific movie from the movie list, so that I can easily find and view the details of the movie I am looking for: AC-01: System must display a Search Textbox where the user can input the movie name. / AC-02: When the user clicks Search button, the system must filter the movie list based on the input. The list must be displayed from top to bottom sorted alphabetically (A-Z) based on the movie names. / AC-03: If there are no movies found that match the search input, the system must display the message: "No movies found" / AC-04: If the search field is empty, the system should either clear previous search results or display all movies by default.	T7	E2	Low	3
Story	Select movie and showtime	As a Member, I want to select a movie and its showtime, so that I can proceed to book a ticket for a specific screening: / AC-01: System must display a Select Movie combobox containing all currently available movies. AC-02: Upon selecting a movie: / + System must populate the Select Date combobox with valid show dates for the selected movie. / + If no show dates exist, system must leave the combobox empty and display no options." "AC-03: Upon selecting a date: / + System must populate the Select Time combobox with available showtimes. / + If no showtimes are available for the date, system must display no options." AC-04: Clicking the Book Ticket button must: / + Validate that all three fields (movie, date, time) are selected. / + On success → redirect to the Seat Selection screen. / + On failure → show appropriate error messages: If movie is missing → ""Please select a movie"" / If date is missing → ""Please select the show date"" / If time is missing → ""Please select showtime"	T8	E3	High	13
Story	Select seat	As a Member, I want to select the number of seats and specific seat locations, so that I can reserve my preferred seats before confirming my movie ticket booking: AC-01: System must show a Select Seat Quantity combobox with values ranging from 0 to 8. / AC-02: Upon selecting a quantity, a seat map must be displayed as a set of checkboxes, representing available and occupied seats. "AC-03: System must enforce selection logic: / + If selected seats < seat quantity → show: ""Please select x seat more"" / + If selected seats > seat quantity → show: ""Please select only x seat""" / AC-04: When the number of selected seats matches the chosen seat quantity, the system enables the Continue button. "AC-05: On clicking Continue, the system: / + Sends seat selection data / + Displays the Confirm Booking Information screen"	T9	E3	High	8
Story	Confirm booking ticket	As a Member, I want to review all my ticket booking information, so that I can confirm that the selected details are correct before finalizing the booking: "AC-01: System must display the following read-only booking details: / + Movie Name / + Screen / + Date / + Time / + Seat(s) / + Price per ticket / + Total price / + Full Name / + Email / + Identity Card Number / + Phone Number" / AC-02: All booking details must be based on prior selections and user account data. AC-03: The Confirm Booking Ticket button must be visible and clickable. / "AC-04: When the user clicks the button: / + The system must submit the full booking data. / + The user must be redirected to the Booking Information / Success screen." / AC-05: If submission fails (e.g., due to a network/server error), display a user-friendly error message like: "Booking failed. Please try again later."	T10	E3	High	8

Story	Ticket information	As a Member, I want to review all my ticket booking details, so that I can verify the accuracy of my booking before finalizing or saving the ticket: "AC-01: System must display the following booking summary data after seat selection: / + Movie Name / + Booking ID (system-generated) / + Screen / + Date / + Time / + Seat (or list of seats) / + Price (unit price per ticket) / + Total (calculated from seat count × unit price) / + Full Name (from member profile) / + Email (from member profile) / + Identity Card (from member profile) / + Phone Number (from member profile)" / AC-02: All fields must be displayed as labels (read-only), not editable. "AC-03: The screen must be automatically populated based on: / + Previous movie and showtime / + Selected seats / + Logged-in user’s profile information" / "AC-04: If any data is missing (e.g., booking ID not generated, seat not selected), the system must: Prevent progression to the next step / Display a user-friendly error message like: ""Incomplete booking data. Please return and complete seat selection.""" "AC-05: This screen must precede either: The Payment step (if implemented), or / The Final Confirmation / Booking Success page"	T11	E3	Medium	3
Story	Select movie and showtime	As a Manager / Admin, I want to view movie showtimes by date, so that I can quickly select a showtime and proceed to seat selection: AC-01: System must display a Date Combobox listing valid screening dates. / "AC-02: Upon selecting a date, system must: / + Display a list of current movies with available showtimes. / + Show movie names as labels and showtimes as links or buttons." "AC-03: Clicking a showtime must: / + Send the selected movie ID, date, and time / + Redirect user to the Seat Selection screen" / AC-04: If no showtimes are available for a selected date, show: "No showtime" message. "AC-05: All displayed data must be based on: / + Active movie schedule / + Valid showtime configurations in the system"	T12	E4	High	13
Story	Select seat	As a Manager / Admin, I want to select the number of seats and specific seat locations, so that I can proceed with my ticket booking accurately: AC-01: System must display a seat quantity selection combobox with values from 0 to 8. / AC-02: System must show an interactive seat map using checkboxes for seat selection. AC-03: User must be able to select a number of seats equal to the selected quantity. / AC-04: If selected seat count is less than the quantity, system shows: "Please select x seat more" AC-05: If selected seat count is more than the quantity, system shows: "Please select only x seat" AC-06: Once the selected seats match the quantity, the Continue button becomes active. / AC-07: Clicking Continue must send the selected seat information and display the Ticket Information screen.	T13	E4	Medium	8
Story	Confirm ticket	As an Manager / Admin, I want to confirm ticket selling information and apply member benefits, so that I can finalize the transaction and ensure accurate ticket issuance: AC-01: System must display the following ticket and showtime details (read-only): Movie Name, Screen, Date, Time, Seat, Price, Total / AC-02: System must allow the Manager / Admin to input Member ID or Identity Card into a textbox and click Check. / AC-03: If a valid member is found, the system must display: Member ID, Full Name, Identity Card, Phone Number, Member Score AC-04: If no member is found, system must show: "No member has found!" / AC-05: System must allow the employee to select the number of tickets to Convert to Ticket using member score. AC-06: If member score is insufficient, show: "Member score is not enough to convert into ticket" / "AC-07: Clicking Confirm Booking Ticket must: / + Submit all ticket booking data (including member conversion status) / + Redirect to the final ticket booking information screen"	T14	E4	Medium	8

Story	Ticket information	As an Employee, I want to view a detailed summary of ticket booking and member information, so that I can verify all details before completing the transaction: "AC-01: System must display the following ticket information in read-only labels: / + Movie Name / + Ticket Booking ID / + Screen / + Date / + Time / + Seat / + Price / + Total" / "AC-02: If the member has used score to convert to ticket(s), system must display: / + Convert to Ticket (number of tickets converted) / + Score for Ticket Converting" / "AC-03: System must display the following member information: / + Member ID / + Email / + Identity Card / + Phone Number" / AC-04: Data must be automatically pulled from the previous booking steps and member profile. AC-05: No fields on this screen are editable by the user.	T15	E4	Medium	3
Story	Search	As an Admin / Manager / Employee, I want to search for ticket booking records using various identifiers, so that I can quickly find and manage customer bookings: AC-01: System must display a search textbox for user input. / "AC-02: User must be able to enter any of the following search parameters: / + Booking ID / + Account ID / + Phone Number / + Identity Card Number" / AC-03: System must filter and display booking records that match the entered keyword. AC-04: If matching records exist, display them in a booking list format. / AC-05: If no records are found, display the message: "No booking found!"	T16	E4	Medium	3
Story	Booking list	As an Admin / Manager / Employee, I want to view a list of customer bookings, so that I can review booking details and confirm successful transactions: "AC-01: System must display a list of bookings, each showing: / + Booking ID / + Identity Card Number / + Phone Number / + Movie Title / + Showtime" / AC-02: Each booking record must include a "Successful Booking" button. / AC-03: When the user clicks the Confirm Booking button: The system must display the detailed booking information of the selected customer. AC-04: This feature must only be accessible to authorized roles: Admin / Manager / Employee. / AC-05: The booking list must be dynamically updated with current and valid booking data.	T17	E4	Medium	3
Story	Confirm booking	As an Admin / Manager / Employee, I want to confirm a customer’s booking and optionally convert member score into tickets, so that I can finalize the transaction and apply loyalty benefits accurately: / "AC-01: System must display the following booking information in read-only fields: / + Movie Name, Booking ID, Screen, Date, Time, Seat, Price, Total / + Member ID, Full Name, Member Score, Identity Card, Phone Number" / AC-02: System must provide a radio button option to convert member score into tickets. / AC-03: If the user selects score conversion and the score is insufficient, display: "Not enough score to convert into ticket" "AC-04: If the score is sufficient and the user confirms the booking: / + System must confirm the conversion / + Update the member score / + Display the Ticket Booking Management screen" / AC-05: Clicking Confirm Booking must finalize the booking regardless of score usage, as long as all conditions are met.	T18	E4	Medium	3

Story	Information of converting into ticket	As an Admin / Manager / Employee, I want to view a complete summary of a successfully confirmed booking, so that I can verify the transaction details and ensure the booking was processed correctly: "AC-01: System must display the following booking information in a read-only format: / + Movie Name / + Booking ID / + Screen / + Date / + Time / + Seat / + Price / + Total" / "AC-02: If the member converted score into tickets, the following must also be displayed: / + Convert to Ticket (number of tickets converted) / + Score for Ticket Converting" / "AC-03: Member details must be shown clearly: / + Member ID / + Full Name / + Identity Card / + Phone Number" / AC-04: This screen must be displayed only after a booking has been successfully confirmed.	T19	E4	Medium	3
Story	View Employee	As an Admin / Manager, I want to view, search, add, edit, or delete employee records, so that I can efficiently manage employee information for the movie theater: Retrieving data. Wait a few seconds and try to cut or copy again: / "AC-01: System must display a list of employees showing: / + Employee ID / + Employee Name / + Identity Card / + Email / + Phone Number / + Address" / "AC-02: System must provide the following action buttons per record: / + Edit: redirects to the Edit Employee function / + Delete: redirects to the Delete Employee function" / AC-03: System must include an Add button that redirects to the Add Employee screen. AC-04: System must include a Search textbox (max 28 characters, nvarchar). / AC-05: On entering a keyword and clicking Search, the system must filter and display employees whose data matches the keyword. AC-06: Only Admins and Managers can access this screen and perform these actions.	T20	E5	Medium	3
Story	Add Employee	As an Admin / Manager, I want to add a new employee by entering personal and account details, so that the employee can access and be managed within the system: "AC-01: System must display the following input fields: / + Image Upload Button / + Account (TextBox – nvarchar(28)) / + Password & Confirm Password (TextBox – nvarchar(28)) / + Date of Birth (DateTime Picker) / + Sex (Checkbox) / + Employee Name (TextBox – nvarchar(28)) / + Identity Card (TextBox – nvarchar(28)) / + Email (TextBox – nvarchar(28)) / + Phone Number (TextBox – nvarchar(28)) / + Address (TextBox – nvarchar(28))" / "AC-02: System must validate: / + All mandatory fields are filled. / + Password and Confirm Password match. / + Account name must be unique." / "AC-03: On clicking Add, system must: / + Save employee data to the database. / + Redirect to the View Employee List screen if successful." / AC-04: If the account name already exists, show the message: "The inputted account is already existed, please choose another account name" AC-05: Clicking Back must return the user to the previous screen without saving changes. / AC-06: Only users with Admin or Manager roles can access this screen.	T21	E5	Low	5

Story	Edit Employee	As an Admin / Manager, I want to edit an employee’s personal and account information, so that I can keep employee records accurate and up to date: / "AC-01: System must display current employee information in editable fields, including: / + Image (with current image shown) / + Account (non-editable) / + Password / + Confirm Password / + Full Name / + Date of Birth / + Sex / + Email / + Identity Card / + Phone Number / + Address" / AC-02: User must be able to update any of the editable fields (except account). AC-03: If Password and Confirm Password are entered, they must match. / "AC-04: On clicking Edit, the system must: / + Validate inputs / + Update the employee's record in the database / + Redirect to View Employee List with a success confirmation" / AC-05: On clicking Back, the system must return to the previous screen without saving changes. AC-06: Only users with Admin or Manager roles can access and perform this function.	T22	E5	Low	5
Story	Delete Movie	As an Admin, I want to confirm and delete movie records, so that outdated or canceled movies are removed from the system: AC-01: When the admin selects to delete a movie, the system must display a confirmation screen with Yes and No buttons. AC-02: On clicking Yes, the selected movie must be deleted from the database. / AC-03: After successful deletion, the system must redirect the user to the Movie List screen. AC-04: On clicking No, the system must cancel the deletion and return to the Movie List screen.	T23	E5	Low	3
Story	Delete Employee	As an Admin / Manager, I want to delete an employee’s account by marking it as inactive, so that the employee no longer has access but the data is retained in the system for record purposes: AC-01: System must display a form showing current employee information in read-only fields: Image, Account, Full Name, Date of Birth, Sex, Email, Identity Card, Phone Number, Address "AC-02: On clicking Delete, the system must: / + Change the employee's status in the database to ""Disable: 2"" / + Redirect to the View Employee List screen" / AC-03: On clicking Back, the system must return the user to the previous screen without performing deletion. AC-04: This function must be restricted to users with Admin or Manager roles only.	T24	E5	Low	3
Story	Display list of cinema rooms	As an Admin, I want to view, search, and manage cinema rooms and their seat types, so that I can ensure accurate and up-to-date theater room configurations for movie screenings: "AC-01: The system must display a list of cinema rooms with the following information: / + Cinema Room ID / + Cinema Room Name / + Seat Quantity" / "AC-02: Each cinema room entry must include a ""Seat Detail"" button that: / + Redirects to the Cinema Room Detail screen / + Allows viewing and editing of seat types for the selected room" / AC-03: The screen must include an "Add Cinema Room" button to allow adding new rooms. / AC-04: The screen must provide a Search TextBox with a Search Button. On clicking Search, the system must update the cinema room list based on keywords entered (max length 28 characters). AC-05: The screen must include a Back button that returns to the previous screen. / AC-06: Only Admins can access and perform actions on this screen.	T25	E6	Low	3
Story	Cinema room detail	As an Admin, I want to view and modify the seat types (e.g., Normal, VIP) in a selected cinema room, so that I can configure the room layout accurately for each screening: AC-01: The system must display the name or ID of the Cinema Room. / AC-02: All seats in the room must be displayed using Checkboxes, indicating current seat type (e.g., Normal or VIP). AC-03: When a seat is selected or toggled, its status should change visually (e.g., change color to green for selected). "AC-04: On clicking Save, the system must: / + Update the seat types in the database / + Return to the Cinema Room Management screen / + Show a confirmation message indicating success" / AC-05: If save fails, the system must stay on the same screen and re-display it without applying changes. AC-06: The Back button must return to the Cinema Room List screen without saving any changes. / AC-07: Only Admin users can access and perform modifications on this screen.	T26	E6	Medium	13

Story	View movie list	As an Admin / Manager, I want to view the list of available movies with essential details, so that I can manage movie records including adding or editing movies: "AC-01: The system must display a list of movies with the following information: / + Movie Title / + Release Date / + Movie Production Company / + Movie Running Time / + Version (e.g., 2D, 3D)" / AC-02: Each movie entry must include an Edit button. On clicking Edit, the system must redirect to the Edit Movie page with the movie's details preloaded. AC-03: The screen must include an Add Movie button. On clicking Add Movie, the system must redirect to the Add Movie page. / AC-04: Only users with Admin or Manager roles can access this screen and perform actions.	T27	E7	Low	3
Story	Add movie	As an Admin or Manager, I want to input full movie information and submit it to the system, so that the movie can be scheduled and made available for booking: "AC-01: The system must provide input fields for: / + Movie Name / + From Date (start showing date) / + To Date (end showing date) / + Actor(s) / + Movie Production Company / + Director / + Running Time (numeric) / + Version (RadioBox for 2D, 3D, etc.) / + Trailer (link or reference) / + Type (CheckBox for genres) / + Cinema Room (ComboBox) / + Showtime (TextBox) / + Content (movie description) / + Choose File (upload movie image or poster)" / AC-02: The system must allow Admin/Manager to click "Add Cinema Time" to add showtimes for selected cinema rooms. "AC-03: On clicking Submit, if all required information is valid: / + The movie must be added to the database / + The system must redirect the user to the Movie Management screen" "AC-04: If any required fields are missing or invalid: / + The system must display a relevant error message / + The movie must not be added" / AC-05: Only users with Admin or Manager roles are authorized to access this screen and perform actions.	T28	E7	Medium	8
Story	Edit movie information	As an Admin / Manager, I want to update existing movie information, so that the movie details remain accurate and up to date for viewers and scheduling: "AC-01: The system must display the existing movie information pre-filled in the following editable fields: / + Movie Name / + From Date / + To Date / + Actor(s) / + Movie Production Company / + Director / + Running Time / + Version (2D, 3D, etc.) / + Trailer (URL or file reference) / + Movie Type (Genres via CheckBox) / + Cinema Room (selectable via ComboBox) / + Showtime / + Movie Content/Description / + Upload movie image/poster using Choose File" / AC-02: The "Add Movie Time" button must allow adding new showtimes for selected cinema rooms. "AC-03: On clicking Submit, if all data is valid: / + The updated information must be saved to the database / + The system must redirect back to the Movie Management screen" "AC-04: If there are any missing required fields or invalid inputs: / + The system must display an appropriate error message / + No changes must be saved until errors are resolved" / AC-05: Clicking Back must return the user to the Movie Management screen without saving changes. AC-06: Only users with the Admin or Manager role can access and perform updates.	T29	E7	Medium	5

Story	Delete movie	As an Admin, I want to delete a movie from the system, so that outdated or incorrect movie records are no longer shown or available for scheduling: AC-01: When the Admin selects a movie and clicks Delete, the system must prompt a confirmation dialog with "Yes" and "No" options. / "AC-02: If the Admin clicks Yes: / + The selected movie must be permanently deleted from the system database. / + The system must redirect to the Movie List screen. / + A success message or updated list must confirm the deletion." "AC-03: If the Admin clicks No: / + The confirmation dialog must close. / + The system must return to the Movie List screen without making any changes." AC-04: Only users with the Admin role are authorized to perform this action.	T30	E7	Low	3
Story	View promotion list	As an Admin, I want to view, search, add, edit, or delete promotions, so that I can manage promotional campaigns displayed to users of the movie booking system: "AC-01: The system must display a list of all existing promotions, including the following details: / + Title / + Start Time / + End Time / + Promotion Content / + Detailed Description" / "AC-02: The Search field must allow input of keywords (up to 28 characters) and return a filtered list based on: / + Promotion title / + Promotion content / + Promotion detail" / AC-03: Clicking the Add button must redirect the Admin to the Add Promotion screen. / AC-04: Clicking the Edit button beside a promotion must redirect the Admin to the Edit Promotion screen with pre-filled promotion data. AC-05: Clicking the Delete button must initiate a confirmation process before removing the promotion from the system. / AC-06: Only users with Admin role can access and perform add, edit, and delete operations.	T31	E8	Low	3
Story	Add promotion	As an Admin, I want to create a new promotion with relevant details, so that the system can offer discounts or benefits to users during the booking process: "AC-01: The system must display an Add Promotion form with the following input fields: / + Image (Button to upload) / + Title (Textbox – String) / + Start Time (Combobox – Date/Time) / + End Time (Combobox – Date/Time) / + Promotion (Textbox – Number, representing discount or value) / + Detail (Textbox – String)" / "AC-02: When the Admin clicks Add, the system must validate all required fields: / + If valid, add the promotion to the database and redirect to the Promotion List screen. / + If invalid or input is missing, remain on the Add Promotion screen and display the message: ""Unsuccessfully add""." / AC-03: The Back button must return the user to the View Promotion List screen without saving any changes. AC-04: Start Time must not be later than End Time. / AC-05: Only users with the Admin role can access and use this feature.	T32	E8	Low	8
Story	Edit promotion	As an Admin, I want to update the information of an existing promotion, so that I can keep promotional details accurate and relevant for users: "AC-01: The system must display an Edit Promotion form pre-filled with the following fields from the selected promotion: / + Image (upload button) / + Title (Textbox – String) / + Start Time (Combobox) / + End Time (Combobox) / + Promotion (Textbox – Number) / + Detail (Textbox – String)" / "AC-02: When the Admin clicks Edit, the system must validate all required fields: / + If valid, update the promotion in the database and display the message: ""Successfully add"" (should likely be ""Successfully updated"") and return to the Promotion List screen. / + If invalid or the update fails, remain on the Edit Promotion screen and display the message: ""Unsuccessfully add"" (suggest correction to ""Update failed"")." AC-03: The Back button must return the Admin to the Promotion List screen without saving any changes. / AC-04: The system must not allow the Start Time to be later than the End Time. AC-05: Only users with the Admin role can access and perform this function.	T33	E8	Low	3
Story	Delete promotion	As an Admin, I want to delete outdated or incorrect promotions, so that the system only displays valid and up-to-date promotional offers to users: AC-01: The system must display a confirmation dialog when the Admin chooses to delete a promotion, with "Yes" and "No" options. / "AC-02: If the Admin clicks ""Yes"", the system must: / + Delete the selected promotion from the database. / + Redirect the Admin to the Promotion List screen. / + Display a success message (e.g., ""Promotion successfully deleted."")." "AC-03: If the Admin clicks ""No"", the system must: / + Close the confirmation dialog. / + Remain on the Promotion List screen with no changes made." / AC-04: Only users with the Admin role are authorized to perform this action. / AC-05: The system must prevent deletion of a promotion if it is currently associated with an active transaction or rule (if applicable).	T34	E8	Low	3

Story	Setup	Build structure of source code	T34		High	5